Request for Proposal (RFP)

WarSpot Project

Wargaming.Net

April, 2014

Table of Contents

Summary and Background	3

Proposal Guidelines	3

Proposals restrictions	3

Request for Proposal Timeline	3

Contacts	4

Non-disclosure agreement	4

Project Purpose and Description	4

The outsourced project	4

Feature Set Enumeration	5

Technical Considerations	7

The key aspects for the new look and feel	9

Comparable Portals	9

Design	9

Competition Portals & Sites	14

Project Scope to be outsourced	15

Outsourcing approach	15

Phase 0 activities and deliverables	15

High level activities and deliverables	16

High-level responsibilities	16

WG responsibilities:	16

Vendor responsibilities:	16

Project Budget	17

Initial estimation	17

Bidder Qualifications	17

Proposal Evaluation Criteria and Further Probation	17

Step 1: Bidders selection by Proposals	17

Step 2: Bidders short-list evaluation	18

Contacts	19

RFP contacts	19

Company contacts	19

# Summary and Background

Wargaming (WG) is an award-winning online game developer and publisher and one of the leaders in the free-to-play MMO market. Founded as a privately held company in 1998, Wargaming has shipped more than 15 titles and employs over 2200 professionals across such key regions as North America, Europe, Russia, Asia and Australia.

Our services include full lifecycle of online games:

- Games development

- Producing

- Publishing

The purpose of this Request for Proposal (RFP) is to solicit proposals from various candidate organizations, conduct a fair and extensive evaluation based on criteria listed herein, and select the candidate who best represents the direction WG wishes to go.

# Proposal Guidelines

## Proposals restrictions

This Request for Proposal represents the requirements for an open and competitive process.  Proposals will be accepted until May 11, 2014 23:59:59 (UTC +3).  Any proposals received after this date and time will be rejected.

If the organization submitting a proposal must outsource or contract any work to meet the requirements contained herein, this must be clearly stated in the proposal.  Additionally, all costs included in proposals must be all-inclusive to include any outsourced or contracted work.  Any proposals which call for outsourcing or contracting work must include a name and description of the organizations or individuals being contracted.

All costs must be itemized to include an explanation of all fees and costs.

Contract terms and conditions will be negotiated upon selection of the winning bidder(s) for this RFP.  All contractual terms and conditions will be subject to review by WG legal department and will include scope, budget, schedule, and other necessary items pertaining to the project.

## Request for Proposal Timeline

All proposals in response to this RFP are due no later than May 11, 2014 23:59:59 (UTC +3).

Evaluation of proposals will be conducted from May 11, 2014 23:59:59(UTC +3).  If additional information or discussions are needed with any bidders during this timeframe, the bidder(s) will be notified.

The selection decision for the winning bidder will be made no later than May 30, 2014.

Upon notification, the contract negotiation with the winning bidder will begin immediately.  Contract negotiations completion dates is to be defined.

Notifications to bidders who were not selected will be completed by May 29, 2014.

## Contacts

Each bidder must submit their proposal to the following emails

bids@wargaming.net

s_berezhnyy@wargaming.net

a_belotserkovskiy@wargaming.net

a_drabkin@wargaming.net

## Non-disclosure agreement

To submit a proposal, Vendor must sign NDA with Wargaming (attached to the proposal email). For all NDA-related questions please contact d_zenevich@wargaming.net and e_verbiy@wargaming.net

# Project Purpose and Description

## The outsourced project

This project covers the scope of work related to the prototyping, implementation, design and adaptation of the UI for the all platforms.

Wargaming will not change the functional feature-set of the current Portal - warspot.ru . The new UI must support at least all existing WarSpot features. The main goal is to restructure and redesign WarSpot to following links and sections:

Links

- http://warspot.ru/

- http://warspot.ru/ru/articles/256-uteryannye-nadezhdy-pervyy-i-posledniy-reyd-tseppelina-l-70

- http://warspot.ru/ru?order=date

- http://warspot.ru/ru/users_ribbon?order=date

- http://warspot.ru/ru/users/

- http://warspot.ru/ru/private_ribbon

- http://warspot.ru/ru/articles/266/edit

## Feature Set Enumeration

Ubiquitous UI Elements (sitewide):

- Prominent social media links

- RSS subscription button

- Recent posts

- Wargaming branding

- Portal name branding

- login (wargaming or unique credentials)

- trending (based on ubiquitous use of article tags)

- my “history portal name here”

- search (running an actually useful search algorithm, else not worth doing)

- upload (content upload: photo, video, audio)

- language/territory choice

- e-store items highlighted (when available)

- shopping cart (when e-store available)

Landing Page Elements:

- First item to hit eyes = 3-4 element content slider: bold images representing a video, article, image, event, special project, etc.

- Below that, pinterest-style top-rated, most recent posts (all content), potentially most relevant based off logged-in users tracked activity based on article tags

- Prominent buttons to filter between media type (see above table, though doesn’t need to be that granular, can be reduced to “articles,” “video,” etc.

- Only major forced delineation between 2 version of frontpage would be UGC and all other types of content (controlled via 2 clear tabs, or something to this effect)

- Full sitemap at bottom

- Top WG Picks box

- Trending picks box

- List of contributing editors

- Infinite vertical scroll auto-populating with articles

- All articles require singe hi-res image when authored, acts as thumbnail, header, auto-populated image in facebook embedding

Pinterest-style board functionality (by post/item):

Every piece of “content” should be treated as an “article.” And every one of these articles should leverage a robust tagging system and optional geolocation assignment slot. The strict adherence to this kind of system will allow us to properly recommend content, track “trending” topics on an aggregate and individual user level, and create filterable map interfaces.

- robust tagging system, easily assignable to each post, allowing for greater indexing and recommendations based off of current article or reading habits, as well as trending items

- thumbs up/down

- star/favorite

- sharing across every social media denomination (fb, email, rss, twitter, g+ etc.)

- very simple youtube video integration to upload content (admin and users)

- comment by fb or wargaming username (if no username, prompt to register, which will require a game-agnostic version of the wg registration page)

- asset priority needs to feature the article’s main image first, so that on FB/social media sharing, the correct image automatically populates to that user’s post

- related stories box directly at the bottom of the editorial content of the article, recommending based off of shared post tags, and listing in descending order of “trending,” or frequency of comments

- Space for similar-article recommendation/link page breaks

Nav menu

Aside form a tag-based tangential nav style, a basic hierarchical navmenu should be available as well. These static nav menu elements can still be tag-based, but provide tag filtering taggles for very high level categorical tags like “video,” “text,” events” etc… exact menu TBD

- home

- events

  - if we can attach geo-loc’s to any piece of content (article), then when you click “events,” the user can be met first by an interactive map auto-populated with locations for any articles that have locations assigned to them, and when the user clicks on any of those map markers, they get the article title and the first x number of characters of that article’s content. When they click on it, they are taken directly to that original article

  - wargaming events

  - other events (games, militaria)

- articles

  - original, transduced, and licensed content about military history

- video

  - specifically filtering content by video

- user-generated content

  - a filter specifically filtering through UGC

- wargaming archaeology/special projects

  - a prominent filter that will only show content related to wargaming special projects (museum openings, digs, film partnerships, etc.)

Some sections will not be simply handled through tagging system

- wiki

  - separate wiki page, or link to tankopedia

- my “history portal name here”

  - starred list (videos, articles, etc.)

  - friends/contacts

  - shopping cart

  - order history

  - contact us (e-store)

  - view history

  - rank

  - achievements

  - tank garage/plane hangar (empty and hyperlinked to applicable wg product pages if never logged-in to either product)

  - rss-style WoT an WoWp specials ticker

External Destinations

The following are probably best handled as top-level icon-only (no-text) links

wargaming. All other external wg-universe destinations are listed in the Content Cross-Pollination section

- world of tanks

- world of warplanes

- lets battle magazine

- history portal facebook destination

Social Media: We are presuming that the portal will have a dedicated social media presence, probably in the form of a fan page. Direct interaction between portal visitors logged in through facebook and the facebook fan page itself is optimal. Assuming we have a competent marketing director (site-wide) and social media manager (social-media-specific), we can leverage social media for some of the following ends…

- not just a place to wantonly re-post links to articles from the portal itself (selective reposting not a problem; spamming bad)

- direct social-specific micro-engagements (TIL, photo posting themes, today in history factoids); Micro-bites of information that comprise a regular stream of value-add to our audience, that the portal itself doesn’t already do, and indeed cannot do given its nature

- moderated, shorter-format, shorter-lifespan conversation threads (separate from facebook-login-based comment threads on portal articles?)

- geo-targeting of even-based content, discussions, recaps, incentives, contests, etc.

## Technical Considerations

Tagging

- Wherever possible, content should be eventually tailored to user’s interests and activity (at least on site, at most across social networks and browsing history).

- Every piece of “content” should be treated as an “article.” And every one of these articles should leverage a robust tagging system and optional geolocation assignment slot. The strict adherence to this kind of system will allow us to properly recommend content based off of logged-in/cookied user activity on the portal as well as on social networks if possible, track “trending” topics on an aggregate and individual user level, and create filterable map interfaces.

  - User A actively engages with articles with the “tank” tag, while user B seems to prefer content that has the “warplane” tag, so they should be curated to with appropriate content respectively).

- A more traditional hierarchical nav UI should be available as well, at least on a basic level

Mobile:

- A mobile HTML5 browser interface should be optimized.

- A native client on Android and iOS should be made available, and offer up a better experience than the HTML5 browser interface, and demonstrate real horsepower. It shouldn’t feel like a recycled HTML5 layout, crammed into an app shell.

  - Additional features such as geolocation can perform functions such as recommending local events (based off of geoloc-assigned piece of content or “articles” that are being populated by our staff to the portal anyhow).

Video Functionality:

- Video will be absolutely paramount to this experience, so it should be given proper attention. 2 options:

  - Proprietary/white label system

    - total control, ip protection, no pre roll ads

    - we have yet to see a non-youtube video platform that functions as well and universally as Youtube, and would be pleasantly surprised to be shown one. Short of that, a dedicated Youtube channel will be the obvious choice

  - Youtube

    - much more versatile, extensible, compatible and multi-tool

    - much more discoverability outside portal ecosystem

    - natural extension and compatibility with accelerating WG Youtube universe

    - option to include content as subchannels within our product youtube channels, thus adding to the relevant brand association with our products to non-wg-community members (albeit a complicated scenario to work out)

    - allows natural mix of user-created video content (from their own youtube channels) and official content created for the portal, culled from other areas of the WG universe, or licensed for the portal

    - only major issue would be content ownership and ip protection issues

3rd Party Services

Where appropriate, the following services should have some level of direct integration into both content authoring, as well as end-user sharing tools:

- Facebook

- Twitter

- Email

- Google+

- RSS

- Youtube

- Vimeo

- Flickr

- Instagram

- Digg

- etc.

User Login:

- Login credentials unique to the site

  - completely separate marketing, communications protocol and goals from the product community

  - create account/login with facebook

  - social listening would utilize social networking profile information to help custom-curate portal content for the user, along with their activity (likes, comments etc.) on the actual portal itself

- Wargaming universal login

  - another organic way to tie into our community and products

  - removes a step when converting users

  - allows current community members to access immediately

  - also allows for gamification of site with in-game rewards, allowing for those rewards to be tied directly into an existing WG universal login account. Visitor interested in military history, unfamiliar with our titles, is introduced to World of Tanks, and then informed that their account has been gifted x gold/premium account status time/special in-game premium tank, having posted their first comment on the forum, or having commented on x number of articles. Would have to be well-balanced to avoid trolling/spamming etc.

  - in the case of active tankers, for instance, possibly allows site content curation/customization based off of dbase knowledge of that user’s prior activity (do they play more tanks or planes, for instance, and thus should articles with tanks or tanks-related then be more prominently displayed than articles tagged as planes or planes-related?

  - only issue is how this would impact BI analytics (for instance, users who register a wargaming universal account for the first time on the history portal, with no intention of playing our game, should not be considered a “registered user” of a wargaming product). It’s possible that the portal’s registration pool could be allocated in the same way that WoT and WoWp are separated. The portal would be considered almost like its own WG “product,” and enjoy all of the analytics and cross-product-promotional considerations to WoT as, for instance, WoWp.

## The key aspects for the new look and feel

Based on Wargaming experience, we recommend focusing on the following aspects when implementing new design:

- Focus on content, simplify layouts

- Focus on user socialization and content sharing

- Motivate users to return on regular basis

  - Engage user into competition

  - Announce about news, events, technical maintenance downtimes

- Engage users into content discussion

- Dispatch users to other resources

- Gamification of social activities on site with a combination of real-world and in-game incentives

These aspects could be reviewed and re-prioritized during Phase 0.

# Comparable Portals

The following are some comparable portal experiences. The feedback attached to each is by no means comprehensive, but is meant to give the reader a sense of design by comparison.

### Design

http://www.blastr.com/

- Consumers - Syfy tv channel fans

- Product - cable subscription and ads run on Syfy network

- Subject - sci-fi, technology, and geek stuff

- Audience - the entire world of people interested in sci-fi, geek culture, futurism, technology, comics, etc.

- we like

  - this is about as close to the consumer/product/subject/audience analogue we’re drawing here. This is Syfy channel’s play to capture a general geek subject audience that is wider than, but overlaps with, their actual consumers (viewership), with the hopes of probably being cost-neutral through advertising, and to bring more of that wider audience into their fold of consumers. They co-brand to their actual product (syfy.com, syfy games, dvice, the sister sites) where organically appropriate within the editorial content, as well as through top-level icons.

  - combo of pinterest-style image boxes at top, dominated by imagery, with more news portal-style lists below

  - co-branding to main syfy page, and games and tech co-sites is done tastefully and sensibly

  - content includes even competitors’ content, for the sake of owning the conversation

  - tie-backs to syfy are not ham handed, and appear within the content where appropriate from what we can see… they are therefore fairly sparse and not common.. but when we think about conversion ROI from a history portal, we also have to remember that tie-backs to our games are even less thematically relatable to the portal content, so the frequency of tie-ins would be even less

  - whole site is run off categories, which have a virality list up top instead of a traditional nav menu… makes the experience less about the type of media you are consuming, and more about the subjects and themes you are interested in.

  - This manifests itself nicely when you are reading a particular story, and the tags of high-level subjects that are included in that story show up at the top, demonstrating to you that maybe you’re more interested in a particular subject than you thought, if you see its tag regularly

  - top stories sidebar is a minified version of the top section of the splash page, so the most promoted content never goes away. It also looks like this site is edited by a single person, so this is their way of making lesser content than a larger-staffed portal like boingboing or cracked go further (a situation we expect to be in, at least at the beginning)

  - most commented section is a bit like a viral list

  - they take the one-page approach, like a news feed, that just continues to expand forever the further down you scroll. We’re unsure whether we like this or not. We can say for sure that this style of UI works well for the navmenu-less style they went with for this site, since the top pagefold then means less

  - within that long infinitely-expanding newsfeed motif, the SIZE differences between pinterest-y article entries, combined with image distribution, makes some content jump out at you, and the less highlighted content sort of gravitates around it, and draws the eye to those pieces of content as well. whole site feels less like a list and more like a constellation of content

  - total absence of footer, replaced by a lower sidebar “what is blastr?” box

- we don’t like

  - HTML5 mobile web interface is actually a better experience than the downloadable app

  - no universal login across syfy site properties (absolutely should be), nor any of the content that would follow with that

  - video content, as embedded in an article for instance, is oddly divorced from social media sharing, liking, favoriting, comments, etc… all that activity happens to the article, and doesn’t happen to the video, making its stickiness not extremely portable across different contexts, articles etc. that you could conceivably put it within

http://www.wargag.ru

- Consumers - players of wargaming games

- Product - wargaming games

- Subject - very unique mix of web meme factory and militaria content

- Audience - very much aligned with the consumers, a very wargaming fanclub-style experience, not much outside, mainstream or militaria appeal

- we like

  - immediate pinterest-style content showcase and interactivity

  - rss subscription functionality

  - fast, obvious, responsive social media integration

  - works decently on mobile devices

  - decent video integration

  - highly ugc-friendly

  - upvote system allows for good noise filter

- we don’t like

  - visual aesthetic too corporate and rigid

  - messaging is very inside-jokey

  - all in Russian

  - only skin-deep pinterest (no clear auto content customization)

  - no app

http://www.cracked.com/

- Consumers - oddball geek humor crowd who contribute passively toward advertising dollars or directly purchase merchandise

- Product - ad dollars or cracked merchandise

- Subject - oddball geekery/hipstery and non-offensive oddities

- Audience - hipsters and geeks into oddball humor

- we like

  - The list nature of the content makes it intensely browsable, you never feel like you’re getting into a serious amount of reading, and in the end probably read more than you would on the NYT site

  - the site provides a good middle ground between the absurd simplicity of pinterest (you get that at the top of the splash page) and the list-heaviness of a news site (you get that a bit below)

  - collapsible footer

  - article content all has a persistent array of social media sharing and linking buttons that never disappear no matter where you navigate

  - main navbar elements drop down into a combinatory category and latest/most-relevant thumbnail display of some content

  - whitelabel video player is actually quite robust, clean, usable, and has a clean little recommended video list next to it.. has embed code, and importantly removes the view count importance that you find on youtube, and that imo prevents alot of content from being taken “seriously”.

  - The same “like” system dictates all content across the board (fb shares, tweets, etc.)

  - comments sections on videos acts more like article comments, and appears below the recommended videos list, but the comments “button” right below the current video at least takes you down there

  - comments system has reddit style upvoting system

  - combination of comment upvoting, comment quantity, favorited pieces of content create a “viral on cracked” list

  - mobile version of the site works decently, albeit a lot of “lists”

  - the sidebar “timeline” that shows you the top content by day for 5 days back is a good little item for regular traffic to catch up on their fix

  - visually and ux tasteful implementation of their shop and top product they’re currently pushing

- we don’t like

  - no persistent or very visible social media ui elements above page fold on splash page

  - favorite action button on videos doesn’t bring up a registration query when you click on it and are not logged into your account. it just does nothing.

  - Same with comment submissions. The button just does nothing, instead of giving you a login/register prompt

  - app is for some reason $1 on app store, when all it goes is give you a slightly “appier” version of the mobile version of the site

http://boingboing.net/

- Consumers - no connected product, all ad-driven

- Product - ads

- Subject - military history

- Audience - completely aligned with consumer, no product

- we like

  - to its credit boingboing is a classic with die-hard audience for whom most of what we don't like about it does not matter at all

  - very simple navmenu

- we don’t like

  - very text-heavy, not as much use of image content as we’d like

  - social media buttons almost nowhere to be found

  - inconsistency in the splash page content list. Some items have small images, some have none, some have huge ones in the middle of their preview bits before clickthrough

  - top nav menu is inconsistent across site.. the site will give you different nav menu’s depending on where you are on the site, can be confusing

  - video section is quite static, doesn’t integrate much of youtube-style functionality, like embedded recommended video lists, watch next at the end of a video, likes, comments

  - comments are handled on bbs.boingboing.net, with no direct link to each article’s corresponding forum post, so very confusing

  - no hierarchy mini nav above the piece of content you’re at, combined with changing nav menu, makes it hard to remember how you got where you are, and how to go back or progress… like a lot of little rooms with very high soundproof walls, confusing, lack of context if you have the tab open for a while and go back to it

  - no apparent login or all functionality that would come with a login

  - mobile site is very unattractive, very 1997 web, but their audience may like that kind of thing

  - no app

http://www.wizards.com/Magic/Magazine/Default.aspx

http://www.lonelyplanet.com/

Consumers - travelers

Product - lonely planet guidebooks/products

Subject - travel

Audience - travelers and those interested in travel but who may not have yet travelled, or travelled much

- we like

  - again pinterest-style immediacy of content

  - simplicity of the single search bar (but assumes a very robust search algorithm)

  - closest “app” is a shopfront for e-books only, works well to incentivize content purchases with interested audience

  - 1m-fan interest-based fb page that has its own UGC function, not just echoing web page content

- we don’t like

  - no obvious way to get back to pinterest-style interface

  - only skin-deep pinterest (no clear auto content customization)

  - sub-optimal mobile experience

  - closest “app” is a shopfront for e-books only

http://msn.foxsports.com/

Consumers - sports fans who contribute financially toward at least one of the following...

Product - advertisement, merchandise, tickets

Subject - sports

Audience - sports fans in general, who at the very least contribute toward ad revenues, if they go no further into the product

- we like

  - each story contains an engaging large-format image

  - the 2 different summary lists of latest-posts serve 2 different visual functions, and serve up slightly different content from the other

  - the very simple dropdown that expands into a heavy-duty UI could be nice for lower barrier to entry, not presenting a complicated scenario to user

- we don’t like

  - social media buttons are not above the page fold nor ubiquitous across the site

  - metlife site wrapper take-over is extremely poorly formatted

  - system text does not play well with browser, bunches up and looks very busy

  - very fat website, doesn’t cache efficiently, feels like loading a whole new site every time you click on something, big no no

http://geekandsundry.com/

Consumers - geeks looking for entertainment

Product - advertisement, merchandise

Subject - geekdom

Audience - same as consumers, since there is no direct product tie in.. audience and consumers align almost completely

- we like

  - very clear delineation of the different shows or “channels” available

  - copious connectivity to social media, albeit unattractively presented (sometimes way too much)

  - dropdown menus expand into mini-ui, not just more text, helps make it feel like less of a chore to surf

  - highlight section above combines well with “latest posted” below, and social media stream on the side, making it feel more alive

  - structurally uncomplicated website, but visually complicated and not very designy… that may work better for that audience though

- we don’t like

  - has a slightly dead feel, heavy media not a lot of portable stuff like twitter feeds, user commentary etc., or at least hidden

  - header image very amateur

  - front page has zero one-click-playable video content… you have to go to separate pages to do that

  - UI can get very crowded once you drill down to a show’s page for instance, giving you socialmedia options for both the site as a whole and the show itself

  - in some ways these individual “show” sections are so brief as to feel like a cheaper version of youtube interface

  - hashtags sidebar UI element doesn’t do anything

  - no app

http://www.myyogaonline.com

Consumers - subscribers to the expanded content of the portal

Product - yoga videos, articles, products, seminars, workshops

Subject - yoga

Audience - the much broader range of people generally interested in yoga, not all of whom want to spend any money on it

- we like

  - clean design (almost too generic, but works for content probably)

  - filter system for getting to the kind of content you want is good, though old-fashioned UI with dropdowns etc.

  - sidebar twitter feed gives it a bit more dynamism

  - heavily video integrated which is great, but doesn’t provide much info to go on in the first level of video list to be able to make decisions off of

  - no obvious “favorite” action on each video/article/image/etc.

- we don’t like

  - the front slider is good, but 100% of the content in it is an advertisement trying to sell you something or convince you they have the yoga world covered. Not a great first impression

  - it’s confusing what “featured videos” does differently than “new releases,” beyond the obvious assumption

  - come to think of it, the entire front page is an advertisement, so it feels like match.com instead of an easily-accessible info resource and community… feels immensely walled garden

  - social media functionality almost nowhere to be seen

  - app is exactly the same, requiring you to log in before you can do anything with it, except for the 3 free videos they give you. it all feels profiteering instantly

  - you also have no way of registering with the app, meaning if you haven’t already registered on the website, the app is about 97% totally useless

  - hover-over “play” buttons on UI level one videos does nothing

  - the whole site gives you a taste of stuff then requires you to join

## Competition Portals & Sites

http://www.warhistoryonline.com/

- Consumers - no connected product, all ad-driven

- Product - ads

- Subject - military history

- Audience - completely aligned with consumer, no product

- we like

  - original military history content

  - some authored content submission area

  - current, if not rudimentary, and popular fb page (basically mirrors site)

- we don’t like

  - riddled with ads by necessity

  - web 1.0 look/feel/functionality

  - very little if any community component

  - little social media connectivity

  - sub-optimal mobile experience

  - no app

http://ww2db.com/

- Consumers - no connected product

- Product - ww2 wiki-style information

- Subject - ww2 history

- Audience - ww2 enthusiasts

- we like

  - the content

- we don’t like

  - oldschool wiki style, no social tools, static feel,

# Project Scope to be outsourced

## Outsourcing approach

The project should be done according to «Fixed All» schema.

Project cost and duration would be defined the following way:

- Rough estimate – provided by Vendor in Proposal. Includes a) high level price/duration calculation for whole project and b) detailed price/duration calculation for Phase 0 (see Phase 0 description below)

- Final estimate – estimate taken as a result of “Phase 0” completion. These estimation (cost and duration) that will be fixed in contract

NB: Wargaming realizes all pros and cons of the selected schema.  By using such outsourcing approach above Wargaming team would like to share risks by having a team committed to the project completion rather than buying man-hours.

## Phase 0 activities and deliverables

For the project initialization Wargaming requests “Phase 0” to be performed by vendor. This phase is intended to elaborate and clarify product and process requirements to estimate the project effort, price and duration more precisely. It’s expected that total project price will not exceed the rough price estimation in the initial proposal.

It is expected that vendor proposal will contain solid estimation for Phase 0 and rough estimation for complete scope of the project.

Expected activities (A) and deliverables (D) that are required but not limited to the following:

- (A) Figure out user needs and scenarios

- (A) Collect requirements, restrictions and limitations for a precise estimations

- (D) UI requirements document (format up to mutual agreement)

- (D) Project plan that includes (scope of work, schedule, timeline, risks, dependencies, etc)

- (D) List of expected deliverables

Wargaming will review deliverables and could continue with the vendor or decline proposal with no further steps.

## High level activities and deliverables

The scope of this project includes all phases of UX/UI and frontend development for WarSpot. Wargaming expects that Vendors’ team will take deliverables from Phase 0 and transfers it to a new UI solution.

Expected activities (A) and deliverables (D) that are required but not limited to the following:

- (D) Develop wireframes for the screens/pages and prove that they reflect user needs

- (A) Define and document informational structure of the new WarSpot

- (D) Develop several prototypes of design (usually a new concept is being approved at 1-3 attempts)

- (A) Manage Wargaming stakeholders to accept single version of design.

- (D) Develop design for all site pages and all formats (responsive design)

- (D) Create site style-guidelines & Fonts board

- (D) Icons set

- (D) Frontend development of the designed site*

- (A) Control that implementation is fully aligned with initial concept

* Frontend deliverables (that include but not limited to: html code, css, javascript and any other artifacts) are optional delivery for this project. Vendor must clearly define if the team is able to do Frontend development and separate cost for this activities in Proposal.

Artifacts and activities could be revised after Phase 0 completion.

## High-level responsibilities

### WG responsibilities:

Product Ownership/ Management – domain expertise sharing, high-level product management and business acceptance

### Vendor responsibilities:

Project initiation – to setup all necessary infrastructure for project development and effective cooperation

Project Estimation and Planning - estimating and planning of provided RQs

Project implementation – setup processes that ensures project implementation

Project control – reporting and monitoring for the project key indicators (scope, time, quality)

Quality control – ensure that project is done in accordance to requirements.

Project documentation – document deliverables to support knowledge transfer.

Vendor should propose a team structure, enrollment model, seniority level and other details for the WarSpot project development bear on experience and current capacity.

# Project Budget

## Initial estimation

All proposals must include proposed costs to complete the tasks described in the project scope. Pricing should be listed for each of the following items in accordance with the format below:

| Phase # | Phase name | Expected delivery | Price |
| --- | --- | --- | --- |
| 1 | Phase 0 |  |  |
| 2 | Rough estimate for the project |  |  |

Taking into account dynamic nature of the WarSpot project, Vendor should consider the budgeting model that supports RQs changes, frequent visits, unexpected tasks and extra-working hours.

# Bidder Qualifications

Bidders should provide the following items as part of their proposal for consideration:

- Portfolio of Web sites designed by Vendor team to prove UX/UI experience

- Staff overview profile that defines how many full time, part time, and contractor staff in Vendors organization

- Anticipated resources Vendors is to be assigned to this project (total number, role, title, experience)

- Project management methodology

- Proposed project governance

# Proposal Evaluation Criteria and Further Probation

## Step 1: Bidders selection by Proposals

To ensure consideration for this Request for Proposal, Vendor proposal should be complete and include all of the following criteria:

- Overall proposal suitability: proposed solution(s) must meet the scope and needs included herein and be presented in a clear and organized manner

- Organizational Experience: Bidders will be evaluated on their experience as it pertains to the scope of this project

- Previous work: Bidders will be evaluated on examples of their work pertaining to web site design and hosting as well as client testimonials and references

- Value and cost: Bidders will be evaluated on the cost of their solution(s) based on the work to be performed in accordance with the scope of this project

- Project timelines: when the project could be started and completed

- Russian speaking contact point (PM, BA, Lead Dev) would be considered as a plus

Based on the criteria above, several selected bidders would be invited to Step 2 – Bidders short-list evaluation. Selected bidders will be notified via email.

## Step 2: Bidders short-list evaluation

At the beginning of Step 2 Wargaming will provide the following artifacts:

- Project key-art

- Project style-guides

- Sample task description

Sample task is a quick task for creating sketches for 1-2 WarSpot simple pages to ensure that Vendors team understands challenges of Warspot design and UX. Sample tasks completion is a part of bidding procedure and will not be funded by Wargaming.

Selected Vendors will be asked to complete sample task within 3 business days.

After review of all sample tasks provided by Vendors Wargaming will make selection within 2 business days and will notify vendors on results.

Upon notification, the contract negotiation with the winning bidder will begin immediately.  Contract negotiations completion dates are to be defined.

Notifications to bidders who were not selected after the probation period will be sent in 5 days after the probation period completion.

# Contacts

## RFP contacts

For all RFP related questions please contact:

- Serhiy Berezhnyy – s_berezhnyy@wargaming.net

- Dmitry Zenevich – d_zenevich@wargaming.net

- Andrey Belotserkovsky - a_belotserkovskiy@wargaming.net

- Artem Drabkin -  a_drabkin@wargaming.net

## Company contacts

Wargaming Public Company Limited

105, Agion Omologiton Avenue, Nicosia 1080, Cyprus/ P.O.Box 23885, Nicosia 1687, Cyprus